Project Title: AI-Based Intrusion Detection System (IDS)

Departments Involved: BCA and BBA

Project Domain / Area: Cybersecurity, Artificial Intelligence, Network Monitoring

Risk & Feasibility Analysis Report

1. Student Details

Student 1

- Name: Ansh Soni

- Contact Number: 8699622343

- Email Address: ansh43122@gmail.com

- Department: BCA

Student 2

- Name: Ankush Kumar

- Contact Number: 7696860687

- Email Address: bawaankush5@gmail.com

- Department: BCA

Student 3

- Name: Jasmeet Singh

- Contact Number: 7814362317

- Email Address: joncyhunjan@gmail.com

- Department: BCA

Student 4

- Name: Tushar Sehgal

- Contact No.: 98881-04113

- Email: sehgalgeniustushar@gmail.com

- Department: BBA

Table of Contents

1.0 Introduction
 1.1 Purpose
 1.2 Objective

2.0 Feasibility Study
 2.1 Technical Feasibility
 2.2 Operational Feasibility
 2.3 Economic Feasibility

3.0 Risk Identification
 3.1 Risk Categories
 3.2 Identified Risks

4.0 Risk Mitigation Strategies

5.0 Conclusion

1. Introduction

The AI-Based Intrusion Detection System (IDS) project aims to build a real-time monitoring and attack detection system using machine learning. This report evaluates whether the project is feasible within academic, technical, and financial constraints and identifies potential risks during development.

1.1 Purpose

To determine the project’s viability using available college-level resources and to assess associated risks.

1.2 Objective

- Ensure technical feasibility with open-source tools.

- Verify operational ease for students and faculty.

- Maintain economic feasibility within a limited academic budget.

- Identify and reduce development risks.

2 Feasibility Study

2.1 Technical Feasibility

- Uses Python, Flask, PyShark, and Scikit-learn — all free and widely supported.

- Runs on standard laptops (8GB RAM).

- Requires admin rights but no specialized hardware.

2.2 Operational Feasibility

- Simple Flask dashboard for usability.

- Students can easily start, stop, and filter live network traffic.

- Suitable for classroom demonstrations and small lab environments.

2.3 Economic Feasibility

| Component | Cost (₹) | Remarks |
| --- | --- | --- |
| Hardware | 47,000 | Laptop + Adapter |
| Internet/Hosting | 1,000 | Local testing |
| Miscellaneous | 2,000 | Reports & printing |
| Total | 50,000 | Within academic budget |

The project is fully feasible under academic constraints.

3 Risk Identification

3.1 Risk Categories

- Technical Risks: Admin permission issues, packet loss.

- Data Risks: Poor training dataset affecting accuracy.

- Operational Risks: Misconfiguration or filter misuse.

- Performance Risks: System lag on high traffic.

3.2 Identified Risks

| Risk | Probability | Severity | Mitigation |
| --- | --- | --- | --- |
| Admin permission denied | Medium | High | Run as administrator |
| Dataset inconsistency | High | Medium | Use validated datasets |
| User misconfiguration | Medium | Medium | Add error handling |
| Network overload | Low | Medium | Limit capture duration |

4 Risk Mitigation Strategies

- Run with Administrator Rights: Prevents access issues in PyShark.

- Dataset Validation: Use balanced CSVs for ML accuracy.

- Testing: Conduct small-scale tests before full runs.

- Training: Brief users on proper operation and safety.

5 Conclusion

The project is feasible, low-cost, and manageable within the academic framework.
All identified risks are controllable with simple mitigation measures.
The combination of open-source tools and minimal hardware cost ensures successful execution and demonstration of the IDS prototype.